# Idea

"WealthWise AI" (or Arth-Saathi).

This project is designed to be the "AI-CFO" your personas (Rohan, Priya, Karan) are begging for. It naturally scales in complexity exactly as your course curriculum advances.

Here is your Capstone Roadmap, mapping the User Pain Points to your Course Syllabus.

### The Product Concept: WealthWise AI

Pitch: An autonomous AI Agent that doesn't just track expenses, but actively reads your financial documents, optimizes your taxes via RAG, and plans your future using Multi-Agent workflows.

### Phase 1: The Foundation (Weeks 0–3)

Course Focus: Python, FastAPI, Streamlit, Basic NLP.

Persona Focus: Karan (The Impulse Spender).

- The Feature: "The Impulse Checker"

- What you build:

  - Backend (FastAPI): A simple API to input a potential purchase (e.g., "I want to buy a PS5 for Rs 50k").

  - Frontend (Streamlit): A clean UI where Karan inputs the item and cost.

  - Logic (Basic NLP): Use simple classification (Zero-shot) to categorize the expense (Need vs. Want) and calculate how many hours of work it costs him based on his salary.

- User Value: Gives Karan a "pause" button before buying.

### Phase 2: The Knowledge Brain / RAG (Weeks 4–6)

Course Focus: RAG, Vector DBs (Qdrant/FAISS), Embeddings, Tabular RAG.

Persona Focus: Rohan (The Anxious Achiever) & Priya (The Squeeze).

- The Feature: "The Tax & Policy Decoder"

- What you build:

  - Document Ingestion: Upload complex PDFs (Indian Income Tax Act 2024, Rohan’s 50-page Insurance Policy, Priya’s Home Loan agreement).

  - RAG Pipeline: Chunk these documents, embed them, and store them in a Vector DB.

  - The Chatbot: Rohan can ask: "Based on the 2024 tax regime, can I claim HRA if I live with my parents?" or "Does my insurance cover dental?"

  - Tabular RAG: Upload a CSV of bank statements. The AI uses SQL/Pandas to answer: "How much did I spend on Swiggy last year?"

- User Value: Solves Rohan's "Confirmation Hell" and Priya's confusion about where her money is going.

### Phase 3: The Eyes / Multimodal AI (Weeks 7–9)

Course Focus: Image Processing, OCR, Multimodal RAG (LanceDB).

Persona Focus: Priya (The Paperwork Hater).

- The Feature: "The Zombie Hunter" (Subscription Audit)

- What you build:

  - Input: Priya takes a photo of her physical credit card statement or a screenshot of a confusing bank notification.

  - Multimodal Model (LLaVA/GPT-4V): The AI "reads" the image, extracts the text, and identifies recurring payments (Netflix, gym, etc.).

  - Logic: It highlights "Zombie Subscriptions" (forgotten fees) and suggests cancellations.

- User Value: Finds "free money" for Priya’s child education fund.

### Phase 4: The Autonomous Agents (Weeks 11–15)

Course Focus: Agentic AI, CrewAI, phiData, LangGraph.

Persona Focus: All Three (The Holy Grail).

- The Feature: "The Council of Financial Agents"

- What you build: Instead of one bot, you build a team (CrewAI/LangGraph):

  - The Auditor Agent (phiData): Connects to the database/CSV, constantly scanning for anomalies or high spending.

  - The Strategist Agent (CrewAI): Takes the Auditor's data and runs scenarios. "If Rohan switches to the New Regime, he saves 40k. Initiate plan."

  - The Teacher Agent (LangGraph): Explains the strategy to Karan using gamified, simple language (dopamine hits).

  - Stateful Workflow: If Rohan says "Optimize Taxes," the agents coordinate: Audit -> Identify Holes -> Simulate Regimes -> Generate PDF Report.

- User Value: This is the "AI-CFO". It proactively tells them what to do, rather than waiting for questions.

### Why this project works for your learning:

| Week | Tech Stack | Implementation in "WealthWise AI" |
| --- | --- | --- |
| Wk 3 | LLMs & Prompts | Building the "Financial Personality" (Empathetic for Priya, Stern for Karan). |
| Wk 4 | RAG | Ingesting the "Income Tax Act" so the bot doesn't hallucinate rules. |
| Wk 6 | SQL/Tabular | Querying the user's transaction history (CSV/Excel). |
| Wk 9 | Multimodal | Scanning physical bills/invoices for expense tracking. |
| Wk 12 | CrewAI | Creating a "Tax Team": One agent reads the law, one reads user data, one advises. |
| Wk 14 | LangGraph | Building the "Onboarding Flow"—interviewing the user about their goals state-by-state. |
| Wk 16 | Synthetic Data | Generating fake transaction history to stress-test your agents before launch. |

### Next Step

Does this "WealthWise AI" concept excite you? If so, I can help you write the Week 0-1 detailed technical spec so you are ready to start coding immediately when the course begins.

# MVP

Scoped-Down MVP Strategy optimized for a killer Demo Day.

### 1. The MVP Concept: "The Tax & Leakage Auditor"

We drop the "Impulse Buying" and "Long-term Planning." We focus strictly on the highest pain point for Rohan and Priya: "Am I losing money right now?"

The Single User Flow for Demo Day:

- Input: User uploads one CSV (Bank Statement) and one PDF (Salary Slip/Tax Doc).

- Process: The AI analyzes spending patterns vs. tax rules.

- Output: A "Financial Health Report" generated instantly, highlighting 3 specific "leaks" (e.g., "You missed an 80C deduction" or "Subscription detected").

- Chat: User asks, "How do I fix this?" and the RAG bot answers using the specific Tax Act knowledge base.

### 2. The "Steel Thread" Tech Stack (Course Mapped)

We will use the specific technologies from your syllabus to ensure you hit learning goals while building.

- Frontend: Streamlit (Fast, Python-native, great for demos).

- Brain (LLM): OpenAI GPT-4o or Llama 3 (via Groq for speed).

- Memory (RAG): Qdrant or ChromaDB (to store Tax Rules).

- Data Processing: PandasAI or LangChain CSV Agent (to query the bank statement).

- Orchestration: LangGraph (to manage the state between "Analyzing Data" and "Answering Questions").

### 3. Team Roles & Responsibilities (5 Members)

To maximize efficiency, assign roles based on the architecture layers.

| Role | Member(s) | Primary Responsibility (The "One Thing") |
| --- | --- | --- |
| 1. The Data Engineer | Member A | "The Cleaner." Write scripts to ingest the CSV/PDF and clean it. Ensure the LLM doesn't choke on bad data. Tool: Pandas, LlamaParse. |
| 2. The RAG Architect | Member B | "The Librarian." Chunk and Index the Indian Income Tax PDF. Build the retrieval pipeline so the bot cites sources. Tool: Qdrant/FAISS, LangChain. |
| 3. The Agent Builder | Member C | "The Brain." Build the LangGraph workflow. Connect the "Data" to the "RAG". Define the system prompts. Tool: LangGraph/CrewAI. |
| 4. The UI/UX Owner | Member D | "The Face." Build the Streamlit app. Make it look professional. Hardcode the demo visualizations. Tool: Streamlit. |
| 5. The PM/Integrator | Member E | "The Glue." Manage the GitHub repo, merge code, ensure the story flows, and prepare the Pitch Deck. Tool: GitHub, PowerPoint. |

### 4. The 4-Week Sprint Plan

#### Week 1: Data & Knowledge Foundation

- Goal: A script that can answer questions about a CSV and a PDF separately.

- Tasks:

  - Data: Find a dummy "Bank Statement CSV" (create one with synthetic data using ChatGPT).

  - RAG: Download "Indian Income Tax Act Summary 2025." Chunk and store in Vector DB.

  - Deliverable: A Python script where I type "What is the tax slab?" and it retrieves the answer.

#### Week 2: The "Auditor" Agent (Logic)

- Goal: Connect the CSV data to the Tax Rules.

- Tasks:

  - Build a Pandas Agent that can sum up categories (e.g., "Total spent on Insurance").

  - Write the logic: IF "Total Insurance" < 1.5 Lakh AND "Tax Regime" = Old, THEN suggest "Top up 80C".

  - Deliverable: A script that outputs a JSON list of "Insights" from the dummy data.

#### Week 3: UI & Integration

- Goal: Put a face on it.

- Tasks:

  - Build Streamlit layout.

  - Visuals: Show a pie chart of expenses (using Streamlit built-ins).

  - Chat: Add a chat box to query the findings.

  - Deliverable: A working app on localhost where you can upload the specific dummy files and get the result.

#### Week 4: Polish & The "Fake" Pitch

- Goal: Demo Day readiness.

- Tasks:

  - Hardcode the Happy Path: Don't try to handle any file. Optimize for the demo file.

  - The Pitch: Create slides showing the "Future Vision" (Mobile App, Auto-Invest, Bank Integration) to show you know where this goes next.

  - Deliverable: 3-minute recorded demo video + Live App.

### 5. AI Productivity Boosters (How to do 20 hours of work in 10)

Since you need to be efficient, here is how you use AI to cheat (legally):

- Synthetic Data Generation: Don't hunt for datasets.

  - Prompt: "Generate a CSV bank statement for an Indian user 'Rohan' earning 25LPA. Include 20 transactions: salary credit, rent, Swiggy, LIC premium, and 3 random subscriptions. Make sure the LIC premium is low so we can flag it as an optimization opportunity."

- Code Generation (The 80% Draft):

  - Prompt: "Write a Streamlit Python script that allows file upload of a CSV. Use Pandas to display the first 5 rows and a bar chart of the 'Amount' column grouped by 'Category'. Use a modern dark theme."

- RAG Testing:

  - Prompt: "I am building a RAG bot on Indian Tax Law. Generate 20 question-answer pairs based on the 2024 Finance Bill that I can use to test if my retrieval is accurate."

- System Prompts:

  - Prompt: "Act as a Senior Product Manager. Refine this System Prompt for an AI Financial Advisor. It needs to be empathetic but authoritative. [Insert Draft Prompt]."

# Mentor

### Part 1: The One-Minute Pitch

Be ready to recite this immediately when asked "What are you building?"

"We are building WealthWise (The AI Auditor).

The Problem: High-earners like our persona 'Rohan' suffer from financial paralysis. They have data scattered across apps and PDF statements, but they lack the time to analyze it against complex tax rules. They don't need another dashboard; they need a decision engine.

The Solution: An AI Agent that ingests their raw financial documents (Bank CSVs + Tax PDFs), audits them for 'leakage' (like missed deductions or forgotten subscriptions), and provides instant, cited answers using RAG.

The Goal: For the demo, we are building a 'Steel Thread' MVP that takes one bank statement and one tax profile to generate a single 'Financial Health Report'."

### Part 2: Discussion Topics & Strategic Questions

#### 1. Problem Statement Validation

- Your Stance: We are moving away from "Expense Tracking" (Red Ocean) to "Financial Auditing/Optimization" (High Value). We are targeting the specific pain point of "Compliance Anxiety" and "Hidden Leaks."

- Questions for Mentor:

  - "We are focusing strictly on optimization (finding leaks) rather than transactions (buying stocks). Do you agree this is a sharper wedge for an MVP?"

  - "We narrowed our persona to the 'Anxious High-Earner' (Rohan) to limit the scope of tax rules we need to support. Is this segmentation tight enough?"

#### 2. Scope & Feasibility

- Your Stance: We have 4 weeks and 5 part-time members. We are cutting features like "Bank Integration APIs" (Account Aggregator) and "OCR for physical bills." We will use Synthetic Data for the demo to guarantee the "Happy Path" works.

- Questions for Mentor:

  - "Given the 4-week timeline, we plan to use synthetic/cleaned CSVs instead of building a robust raw-data cleaning pipeline. Is this acceptable for the Demo Day standards?"

  - "We are debating between building a broad chatbot (answers anything) vs. a narrow 'Report Generator' (runs a specific audit). Which impresses judges more?"

#### 3. Technology Stack

- Your Stance: We are aligning strictly with the course curriculum to maximize learning.

  - LLM: Llama 3 (via Groq for speed) or GPT-4o (for reasoning capability).

  - Orchestration: LangGraph (for the stateful audit workflow).

  - RAG: Qdrant (Vector DB) + LlamaIndex (for PDF chunking).

  - Frontend: Streamlit.

- Questions for Mentor:

  - "For the 'Tabular RAG' (querying the CSV), do you recommend using a Pandas Agent (Code Interpreter approach) or converting rows to text embeddings? We are leaning towards Pandas Agent for accuracy."

  - "Since we are using LangGraph, is it overkill for a 4-week project, or is it worth it to demonstrate we understand Agentic workflows?"

#### 4. Architecture & Workflow Design

- Your Stance: We are building a "Dual-Pipeline" architecture.

  - Pipeline A (Static Knowledge): RAG system containing the Income Tax Act and Policy rules.

  - Pipeline B (User Data): Pandas agent analyzing the user's uploaded CSV.

  - The Brain: A central Agent that queries B to get facts ("How much did I spend?") and checks A for rules ("Is that deductible?").

- Questions for Mentor:

  - "Our biggest technical risk is the AI hallucinating tax advice. We plan to use a 'Citation' method where the AI must reference the specific PDF chunk. Is this sufficient for a POC?"

  - "How should we handle the 'Context Window' if a user uploads a 12-month bank statement? Should we summarize the data first?"

### Part 3: The "Cheat Sheet" for the Team

Assign these answers to specific team members so you don't talk over each other.

| Topic | Who Speaks? | Key Keyword to Drop |
| --- | --- | --- |
| Concept | Product Owner | "Decision Paralysis," "Leaky Bucket," "AI-CFO." |
| Tech | Tech Lead | "LangGraph State," "Tabular RAG," "Deterministic Output." |
| Data | Data Lead | "Synthetic Dataset," "Schema Validation," "Pandas Dataframes." |
| Feasibility | Scrum Master | "Steel Thread MVP," "Happy Path," "Scope Boxing." |

### Part 4: The POC Diagram to Show

Prepare a simple slide with this workflow to show you have thought it through:

- User Upload -> Streamlit (CSV + PDF)

- Ingestion ->

  - CSV -> Pandas DataFrame -> Analyst Agent

  - Tax PDF -> Vector Store (Qdrant) -> Legal Agent

- Orchestration -> Manager Agent (LangGraph)

  - Step 1: Ask Analyst "Calculate total insurance spend."

  - Step 2: Ask Legal "What is the limit for 80D?"

  - Step 3: Compare and Generate Insight.

- Output -> "You spent 15k. Limit is 25k. Action: Buy 10k more."

# POC

### Use Case (The "Rohan" Scenario)

- Input 1: Rohan uploads his Salary Slip (PDF).

- Input 2: Rohan uploads his Bank Statement (CSV).

- The Problem: His salary slip says he gets HRA (House Rent Allowance), but his bank statement shows no rent payments (or he pays in cash/UPI).

- The AI Catch: "Audit Alert: You are claiming HRA in your salary, but I see no rent transactions. You risk a tax notice. Upload rent receipts or pay via bank."

This is a powerful demo because it correlates two different data sources (Unstructured PDF + Structured CSV).

### 1. The Expanded Architecture

We will use a "Router" architecture. The LLM decides which tool to use based on the user's question.

- Branch A (The Reader): Uses RAG (LlamaIndex/LangChain) to read the PDF Salary Slip/Tax Rules.

- Branch B (The Analyst): Uses Pandas to analyze the CSV transactions.

- The Router: The LLM that sits in the middle.

  - User: "How much did I spend on food?" -> Router sends to Branch B.

  - User: "What is my Basic Pay?" -> Router sends to Branch A.

  - User: "Am I spending more than my Basic Pay?" -> Router queries A & B, then synthesizes.

### 2. The 7-Day Sprint Plan

#### Days 1-2: Component Build (Divide & Conquer)

- Member A (The Data Guy):

  - Build the CSV_Analyst.py.

  - Function: Clean the CSV, categorize transactions (Food, Rent, Insurance), and return a JSON summary.

  - Challenge: Handle date formats correctly.

- Member B (The RAG Guy):

  - Build the PDF_Reader.py using LlamaIndex or LangChain.

  - Task: Ingest a PDF (Salary Slip), chunk it, store in a local Vector Store (FAISS or ChromaDB), and write a query engine.

  - Challenge: Extracting the "Net Pay" number accurately from a messy PDF table.

- Member C (The Frontend):

  - Build a Multi-Page Streamlit App.

  - Page 1: Dashboard (Graphs).

  - Page 2: Chatbot (Q&A).

  - Challenge: Make the file uploader accept multiple files.

#### Days 3-4: The Integration (The Hard Part)

- Member D (The Logic/Brain):

  - Write the "Controller" logic.

  - If User uploads both files, run a comparison script: if HRA_claimed > 0 AND Rent_paid == 0: return Warning.

  - Pass this warning to the Streamlit frontend.

- Member E (PM/Testing):

  - Create "Golden Test Cases."

  - Create a "Perfect" Salary Slip PDF and a "Perfect" CSV that matches it.

  - Create a "Flawed" set where the numbers don't match.

  - Goal: Ensure the demo works 100% of the time on these files.

#### Days 5-6: The Chat Interface (The "Wow" Factor)

- Add a Chatbox where the user can ask:

  - "Why is my tax deduction so high?" (RAG looks at Salary Slip tax component).

  - "List my top 3 expenses." (Pandas looks at CSV).

- Tip: Use a simple "Keyword Router." If the query contains "spend/cost/price," use CSV tool. If it contains "policy/rules/salary," use PDF tool.

#### Day 7: Polish & Pitch

- Add "Citations." When the bot answers from the PDF, show which page it read.

- Record the demo video.

### 3. Technical Stack (Course Aligned)

| Component | Tool | Why? |
| --- | --- | --- |
| Vector DB | ChromaDB (Local) | No API keys needed, runs on your laptop. Perfect for POCs. |
| Orchestrator | LangChain | Standard for connecting LLMs to data. |
| PDF Parser | PyPDF2 or LlamaParse | LlamaParse is better for tables (like salary slips). |
| LLM | GPT-4o | Don't cheap out on the model for the POC. You need high reasoning for the comparison logic. |
| Frontend | Streamlit | Standard. |

# Day 1-2